## 1. Project Plan Review & Feasibility Validation Agent

Context: Project Management Office (PMO) Analysts review new or updated Project Plans manually by checking required sections, comparing the plan with PMO templates, and reviewing timeline, resource, dependency, risk, and acceptance criteria. They also need to judge whether the plan is realistic based on current resource allocation and similar past projects.

This process is time-consuming, inconsistent across reviewers, and easy to miss gaps because each Project Manager may use a different plan format. Historical benchmarks are also difficult to retrieve manually, so feasibility issues may be detected late.

Input: Project Plan file + PMO standard template + current resource allocation/busy rate data + historical project benchmark data including effort, duration, velocity, and risk patterns.

The agent must:

- Check whether the Project Plan includes all required PMO components: scope, milestone, resource, dependency, risk, and acceptance criteria.

- Generate a gap report showing which sections are missing, weak, incomplete, or not aligned with the PMO template.

- Detect feasibility issues in timeline, resource allocation, and dependency logic.

- Explain why each issue is risky, for example, task effort is higher than available resource capacity or dependency order is not logical.

- Compare the plan with similar historical projects by effort, duration, velocity, and risk pattern.

- Highlight benchmark deviations, such as where the plan is significantly shorter, longer, riskier, or less realistic than similar past projects.

- Suggest specific adjustments for PM/PMO review before project kickoff.

Expected output: Project Plan Review Report with key gaps, risk warnings, and recommended adjustments for PM/PMO review before kickoff.

Why agentic: Requires multi-step reasoning across plan documents, PMO rules, resource data, and historical project benchmarks: parse → check → compare → detect risk → explain → recommend.

Guardrails:
 • Do not treat custom project sections as automatic template gaps. Flag them for a PMO review.
 • Do not suggest resource adjustments without checking the current RA/busy rate.
• Do not benchmark against unrelated projects or outlier projects. Use only similar project contexts.